# Team Alpha - Initial Meeting Minutes

Date: 02/13/2025
Time: 10:00 AM (UTC)

## Attendees

- Jaswanth Nalluri (Team Lead)

- Anurag Lakkavathula

- Abhishek Darsha

- Lakshmi Deepika Yadagiri

- Sai Sri Naga Sashank Pasupuleti

- Jishna Sathvik Vucha

- Dhiresh Venkateshwarlu Katuri

- Nikhil Chowdary Kollipati

Agenda

- Review the VPMS system overview and architecture.

- Confirm functional and non-functional requirements.

- Finalize the implementation plan and development phases.

- Assign tasks and responsibilities to team members.

Meeting Discussion:

- System Overview

  - The VPMS will automate parking space allocation, reservation management, and payment processing.

  - The system is divided into three main subsystems:

    - Frontend Subsystem: Built with HTML, Tailwind CSS, and JavaScript for user interactions.

    - Backend Subsystem: Developed using Laravel for authentication, booking management, and overstay fine calculations.

    - Database Subsystem: MySQL database to store user profiles, parking slots, booking history, and payment transactions.

- Requirements

  - Functional Requirements: Reviewed all 15 functional requirements, including User Registration, Parking Slot Management, and Collision Avoidance System.

  - Non-Functional Requirements: Focused on performance, scalability, security, usability, and reliability.

- Implementation Plan:

  - Phase 1: Core functionality (User authentication, slot booking, and payment system).

  - Phase 2: Enhanced features (Subscription management, overstay fine calculations, and reporting).

  - Phase 3: Advanced features (Feedback system, multi-section parking, and collision avoidance).

- Task Assignments:

  - Jaswanth Nalluri: System structure and implementation plan (15%).

  - Anurag Lakkavathula: Functional and non-functional requirements (15%).

  - Abhishek Darsha: Interfaces and system architecture diagram (14%).

  - Lakshmi Deepika Yadagiri: Feature prioritization for development phases (13%).

  - Sai Sri Naga Sashank Pasupuleti: Non-functional requirements and usability aspects (12%).

  - Jishna Sathvik Vucha: Database schema and backend requirements (10%).

  - Dhiresh Venkateshwarlu Katuri: Meeting minutes documentation (10%).

  - Nikhil Chowdary Kollipati: Repository setup and documentation (11%).

Action Items:

By the next meeting we should implement user registration and booking pages, implement authentication and slot management, Finalize MySQL schema and integrate secure payment system.

Next Meeting:

Date: 02/28/2025
Time: 10:00 AM (UTC)

Meeting Adjourned: 11:00 AM (UTC)