Team Alpha - Initial Meeting Minutes (Phase-3 Completion)

Date: 28/04/2025

Time: 10:00 AM

Location: Virtual Meeting (via Zoom)

Meeting Type: Kickoff/Initial Planning

Attendees:

1. JaswanthNalluri

2. Anurag Lakkavathula

3. Abhishek Darsha

4. Lakshmi DeepikaYadagiri

5. Sai Sri Naga SashankPasupuleti

6. JishnaSathvikVucha

7. DhireshVenkateshwarluKaturi

8. Nikhil ChowdaryKollipati

9. Jaya Sai Reddy Santimalla

Agenda:

- Review advanced feature implementations

- Finalize team contributions and documentation

- Discuss project deliverables and handover

- Address last-minute issues and fixes

- Closeout discussions

- Q&A and next steps

## Meeting Discussion:

### 1. Review of Advanced Feature Implementations:

- Real-time updates for slot availability successfully implemented.

- Overstay fine calculation system deployed via cron jobs.

- Automated email notifications for booking confirmations completed.

- Admin dashboard enhanced with advanced analytics for revenue tracking and user activity reports.

### 2. Team Contributions Summary:

| Team Member | Responsibilities | Contribution % |
| --- | --- | --- |
| Jaswanth Nalluri | Backend enhancements for password change API, unit test cases for user and booking modules, bug fixes for cron jobs. | 12% |
| Jaya Sai Reddy Santimalla | Developed API for profile picture upload, implemented validations, backend support for PDF/Excel download functionality. | 11% |
| Anurag Lakkavathula | Backend support for updating profile info, integrated password change API with authentication, backend bug fixing. | 11% |
| Abhishek Darsha | Integrated booking and user management export to PDF/Excel on backend, optimizations for parking module. | 11% |
| Lakshmi Deepika Yadagiri | Enhanced booking controller for better slot management, added validations for booking timeframes, worked on booking export features. | 11% |
| Sai Sri Naga Sashank Pasupuleti | Frontend development for password change screen, profile picture update UI, booking/user PDF/Excel download integration. | 11% |
| Dhiresh Venkateshwarlu Katuri | Redux updates for profile/password modules, UI bug fixes, improved state handling for booking/user data exports. | 11% |
| Nikhil Chowdary Kollipati | User profile UI improvements, integrated profile picture preview/upload functionality, UI bug fixes in user management. | 11% |
| Jishna Sathvik Vucha | Booking management UI improvements, export feature for bookings, responsiveness enhancements, minor bug fixes. | 11% |

Project Deliverables Finalization:

- Backend: All API endpoints and cron jobs are functioning correctly.

- Frontend: Final version with integrated advanced features delivered.

- Documentation: Codebase documentation, usage guidelines, and deployment steps completed and uploaded to GitHub.

- Reports: Project report finalized, contribution report attached, and export feature reports validated.

Set up GitHub Repository and Access:

GitHub Repository Setup and Workflow:

- Jaswanth Nalluri initially created the GitHub repository and provided access to all team members.

- The repository is organized with structured folders including backend, frontend, docs, and planning.

- Each member is working on their respective branches to implement features or fixes.

- Once individual work is completed and tested, branches are merged into the final main branch to maintain clean integration and project flow.

Project Planning and Timeline for Advanced Features:

- The team agreed to follow a feature-wise development approach.

Week 1: 07-Apr-2025 to 13-Apr-2025

Initial Setup, Planning, and Core Backend Development

Tasks & Descriptions:

- Project structure finalized and initialized in version control.

- Backend work begins on user-related APIs.

- Password Change API backend enhancements initiated by Jaswanth.

- Profile Information Update API started by Anurag.

- Database schema reviewed and optimized for profile and booking modules.

- Unit test case planning for user and booking modules.

- Cronjob structure created for scheduled backend tasks.

Key Contributors: Jaswanth, Anurag, Abhishek

Week 2: 14-Apr-2025 to 20-Apr-2025

Feature APIs & File Export/Upload Backend Integration

Tasks & Descriptions:

- Profile Picture Upload API implemented by Jaya, including validations.

- Backend export functionality for PDF/Excel completed by Abhishek.

- Booking Controller Enhancements for time validations by Deepika.

- Password change API integrated with authentication layers.

- Bug fixes in cronjobs and backend logic to improve reliability.

Key Contributors: Jaya, Abhishek, Deepika, Anurag, Jaswanth

Week 3: 21-Apr-2025 to 24-Apr-2025

Frontend Development & State Management

Tasks & Descriptions:

- UI developed for Password Change and Profile Picture Update by Sashank.

- Redux Store Updates for password/profile modules by Dhiresh.

- State handling and UI state synchronization for booking and user modules improved.

- Profile Picture Preview & Upload UI integrated by Nikhil.

- Minor UI bug fixes across user management components.

Key Contributors: Sashank, Dhiresh, Nikhil

Week 4: 25-Apr-2025 to 28-Apr-2025

Finalization, Testing, Bug Fixing, and Deployment

Tasks & Descriptions:

- UI enhancements and responsiveness improvements by Jishna.

- Export features tested for bookings and user management (PDF/Excel).

- Unit tests executed for backend modules by Jaswanth.

- Final validation checks and bug fixes across modules.

- Project merged into production-ready branch and prepared for deployment.

Key Contributors: Jishna, Jaswanth, Entire Team

Discussion on Final Touches and Handover:

- Minor bugs identified during internal testing were addressed.

- Final code reviews completed.

- All branches merged into the main branch.

- Deployment-ready version packaged.

Conclusion:

- All project goals for Phase-1 successfully completed.

- Each team member acknowledged for active participation and contribution.

- Special appreciation was given for smooth collaboration, timely deliveries, and quality work output.

. Q&A and Next Steps:

- Team members clarified their individual responsibilities for advanced features.

- Everyone confirmed their understanding of the GitHub workflow and integration process.

Meeting Adjourned: 11:00 AM